| Objective 1 Embed biodiversity throughout decision making at all levels |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Action |  | Responsible Service Area(s) | Timescale | Funding | Also cited in | How to measure progress | Progress | (red, amber, green) |
| Ensure Plans and Strategies embed biodiversity and support nature recovery |  | Planning Policy, Green Infrastructure, Landlord services, Sustainable Food, Flooding | 2024 | Part, Core | RLDP, GI Strategy, Asset Management Strategy, Food Strategy | Policies and guidance in place |  |  |
| Continue to identify services & operations that have potential to deliver a net benefit for biodiversity |  | Highways, Landlord Services, Procurement, Green Infrastructure | 2024 | Full, Core, Local Places for Nature Revenue | Carbon Emissions Plan | Audits undertaken and further actions identified, More procurement considers climate & nature |  |  |
| Ensure consents, decisions and permissions deliver maintain and enhance biodiversity and ecosystem resilience |  | Planning Policy, Development Management, Highways, Flooding, Licensing. | 2024 | Full, Core | RLDP, Asset Management Strategy | More schemes delivering meaningful biodiversity benefits |  |  |
| Objective 2 Provide nature-based opportunities to raise awareness, support health and well-being and encourage action for nature |  |  |  |  |  |  |  |  |
| Continue to deliver nature-based opportunities to raise awareness, support health and well-being including food, and encourage action for nature through the Gwent Green Grid and other projects, utilising the resources of flagship sites such as the One Planet Centre. Seeking alternative funding mechanisms e.g. Green Finance to ensure sustainability. |  | Green Infrastructure, Grounds and Cleansing, Leisure Services, Development and Heritage, Attractions, Sustainable Food, Outdoor Education | Ongoing | Full, Core, Nature Networks, SPF, Food Partnership | Food Strategy, GI Strategy | Grant relevant Key Performance Indicators |  |  |
| Provide corporate nature training through an eLearn module. Continue with a programme of training for site managers, operatives & development management officers |  | Green Infrastructure, Grounds and Cleansing, Leisure Services, Development and Heritage, Attractions, Sustainable Food, Outdoor Education, Highways, Flooding, Development Management, | 2024 | Full, SPF/Local Places for Nature | - | Completion of eLearning module. Number of officers completed training. |  |  |
| Deliver Nature & Climate awareness raising to the wider public via a comms campaign and through targeted groups |  | Green Infrastructure, Communications, Grounds and Cleansing, Development and Heritage Attractions | Ongoing | Core, Local Places for Nature | - | TBC |  |  |
| Objective 3 Undertake land management for biodiversity and promote ecosystem resilience |  |  |  |  |  |  |  |  |
| Action |  | Responsible Service Area(s) | Timescale | Funding | Also cited in | How to measure progress | Progress | (red, amber, green) |
| Develop the management of green infrastructure to improve climate & ecosystem resilience Continue to deliver green infrastructure improvements and changes to management practices through the Gwent Green Grid Partnership including maintaining 38Ha of Nature isn’t Neat management. |  | Grounds and Cleansing, Countryside Access, Development and Heritage Attractions, MonLife Attractions | Ongoing | Part, Local Places for Nature, Brilliant Basics, Nature Networks, SPF | - | Grant relevant Key Performance Indicators Nature Isn’t Neat Management Maintained at 38Ha |  |  |
| Develop Green Infrastructure Management Plans and Management Strategies for sites including River Gavenny, Mill Common, River Neddern, Nant y Castell Country Park, Breezy Bank |  | MonLife Attractions, Green Infrastructure, Countryside Access, Grounds & Cleansing, Flood Risk Management | March 2026 | Part, Section 106, Planning Obligation, | - | Plans completed |  |  |
| Seek TWIG funding for woodland management plans and future woodland management and Secure National Forest Accreditation for priority woodland sites |  | Green Infrastructure, Landlord services, MonLife Attractions, Countryside Access, Grounds and Cleansing | 2024 | Part, Nature Networks | - | Funding secured. Number of MCC sites with National Forest Accreditation. |  |  |
| Objective 4 Influence land management to improve ecosystem resilience |  |  |  |  |  |  |  |  |
| Action |  | Responsible Service Area(s) | Timescale | Funding | Also cited in | How to measure progress | Progress | (red, amber, green) |
| Promote and, as opportunities arise, use our county farms as exemplars for nature friendly, sustainable, and regenerative agriculture |  | Sustainable Food, Landlord Services, Flood Risk Management | Ongoing | Part, Food Partnership | Asset Management Strategy, Food Strategy | Number of Exemplar sites |  |  |
| Promote sustainable land management and agricultural practices, including nutrient/soil management and natural flood management |  | Flood Risk Management, Sustainable Food | Ongoing | Part, Food Partnership | - | TBC |  |  |
| Continue to work with the expert panel to identify sites that meet the Local Wildlife Sites / Sites of Importance for Nature Conservation criteria. |  | Green Infrastructure | Ongoing | Full, Core | - | Number of Local Wildlife Sites / Sites of Importance for Nature Conservation |  |  |
| Signpost Town and Community Councils and businesses to support, advice and information to help them to contribute to Nature Recovery |  | Enterprise and Community Animation, Destination Management, Green Infrastructure, Grounds and Cleansing | Ongoing | Part, Core | - | Number of Community Councils engaged Number of businesses engaged. |  |  |
| Objective 5 Tackle key pressures on species and habitats |  |  |  |  |  |  |  |  |
| Action | Responsible Service Area(s) |  | Timescale | Funding | Also cited in | How to measure progress | Progress | (red, amber, green) |
| Continue to develop the Nature Recovery Action Plan and support and encourage delivery | Green Infrastructure |  | Ongoing | Part, Local Places for Nature | - | NRAP published. |  |  |
| Continue to identify and promote new Green Infrastructure projects through the Green Infrastructure Strategy | Green Infrastructure, Grounds and Cleansing, Sustainable Food, Flood Risk Management |  | Ongoing | Part, Nature Networks, SPF, Local Places for Nature | - | No of green infrastructure projects delivered. |  |  |
| Develop a Dark skies policy and explore a street lighting charter which consider reducing and limiting impacts on nature | Street Lighting, Green Infrastructure, Planning Policy and Development Management |  | Ongoing | Part, Local Places for Nature | RLDP | Policy and charter formulated. |  |  |
| Delivery of Net Benefit for biodiversity through Active Travel and other sustainable travel infrastructure projects | Active Travel, Countryside Access, Green Infrastructure |  | Ongoing | Full, Active Travel Fund | - | TBC |  |  |
| Work in partnership to plant more trees, increase area of woodland, improve woodland management, and retain and protect existing woodland and trees | Green Infrastructure, Grounds and Cleansing, Countryside Access |  | Ongoing | Part, Nature Networks, SPF, Section 106 | - | TBC |  |  |
| Objective 6 Support landscape scale projects and partnerships to maximise delivery |  |  |  |  |  |  |  |  |
| Action | Responsible Service Area(s) |  | Timescale | Funding | Also cited in | How to measure progress | Progress | (red, amber, green) |
| Continue to lead on the Gwent Green Grid through Nature Networks and SPF funding | Green Infrastructure |  | Ongoing | Nature Networks, SPF | - | Continued leadership of GGG |  |  |
| Continue to support landscape scale partnerships including Living Levels Landscape Partnership, Usk & Wye Catchment Partnerships | Elected Members, Green Infrastructure |  | Ongoing | Full, Core | - | Continued involvement with partnership |  |  |
| Continue to work on the coast and the wider estuary through Coastal Capacity, ASERA, Severn Estuary Partnership and Severn Estuary Coastal Group. | Elected Members, Chief officer Communities and Place, Green Infrastructure, Sustainability, Planning, Placemaking and Flooding |  | Ongoing | Full, Core | - | Continued involvement with partnerships |  |  |
| Continue to host and maintain the Monmouthshire Local Nature Partnership | Green Infrastructure |  | Ongoing | Part, Local Places for Nature | Nature Recovery Action Plan | Continued hosting of Local Nature Partnership |  |  |
| Objective 7 Use improved evidence, understanding and monitoring to inform action |  |  |  |  |  |  |  |  |
| Action | Responsible Service Area(s) |  | Timescale | Funding | Also cited in | How to measure progress | Progress | (red, amber, green) |
| Continue to monitor grassland diversity and pollinators (through POMS) to provide evidence to our Nature isn't Neat management | Green Infrastructure, Grounds and Cleansing |  | Ongoing | Full, Nature Networks, Core | - | TBC |  |  |
| Continue to secure the Service Level Agreement with the South East Wales Biodiversity Record Centre (SEWBReC) | Planning Policy and Development Management |  | Ongoing | Full, Core | - | Continuation of SLA. |  |  |
| Development of Nature Networks Mapping and continue to work with NRW to develop Resilient Ecological Networks, using this information to identify opportunities for Net Benefit for Biodiversity through Development | Planning Policy and Development Management, Green Infrastructure |  | Ongoing | Part, Nature Networks | - | Nature Networks and Resilient Ecological Networks complete. |  |  |
| Seek funding to explore opportunities / methods for monitoring carbon and water storage on Council land and in Green Infrastructure assets | Green Infrastructure, Grounds and Cleansing, Landlord Services |  | TBC | No | - | TBC |  |  |
| Objective 8 Monitor the effectiveness of the plan and review |  |  |  |  |  |  |  |  |
| Action | Responsible Service Area(s) |  | Timescale | Funding | Also cited in | How to measure progress | Progress | (red, amber, green) |
| Review the plan in 2025 in line with the Section 6 reporting requirement | Green Infrastructure |  | 2025 | Full, Core | - | Plan Reviewed. |  |  |
| Assess the need to review the forward plan in 2026 | Green Infrastructure |  | 2026 | Full, Core |  | Assessment undertaken. |  |  |